Sprint 2 report.

Team Name : SJZCC

Product Name: Smart Class Planner

Date : Jul 16

Actions to stop doing : Integrate different parts of the project to form one unity.

Actions to start doing :

Every group member should start coding and testing their parts.

Reading Django documentations to see if we have a better way to implement our ideas.

Discussing remaining tasks difficulties together.

Actions to keep doing :

Team should keep having discussion on the functionality and database of website. This is the best way to ensure that the final product will be something that we want, and can meet our criteria.

Team should keep having meeting with TA as TA is a lot more experienced than us and can provide valuable suggestions on the progress and direction of our project.

**Work completed / not completed :**

**Completed :**

As a student, I want a website that can classify courses according to my major requirements and GE requirement.

As a developer, I will label all courses with different tags in my database as categories, so that it can be easier to manipulate by filter function.

As a developer, I want to create a database that stores class information in a given quarter to support my website.

**Not completed:**

Learn JavaScript to use user input and interact with it.

Display the available courses during a user-selected quarter in a user-selected school year.

As a student, I want a website which shows me what courses will be provided in following quarters and their prerequisites.

Work completion rate： Total number of user story complete : 2 / 3.

Total number of estimated ideal work hours completed : 48

Total number of days during the prior sprint : 7